OPENCLAW

AI Operations Platform

The Definitive Architecture & Implementation Plan

Version 3.0 (Final)  ·  March 11, 2026

Prepared for Bobby Chen

10 Modules  ·  6 AI Models  ·  Zero GPU Dependency

Gemini Nano Banana + Veo 3.1  ·  Claude Sonnet  ·  Qwen 2.5

Built-in Creation Studio  ·  No ComfyUI  ·  No Local GPU Required

Chrome Browser Automation  ·  Telegram Remote Control  ·  Content Archive

# Table of Contents

1. Platform Vision

2. Key Decisions (What Changed & Why)

3. The 6 Models (Final Stack)

4. System Architecture

5. Hardware & Infrastructure

6. The 10 Modules

6.1  Creation Studio (Content Pipeline)

6.2  Social Media Automation

6.3  Chat & Command Center

6.4  Agent Fleet Monitoring

6.5  Task Manager

6.6  Scheduled Tasks

6.7  File & Content Archive

6.8  Browser Automation Monitor

6.9  Model Routing & LLM Observatory

6.10 Analytics & Reporting

7. The Content Creation Technique

8. Character Consistency System

9. Quality Control & Approval Flow

10. Database Schema (22 Tables)

11. Dashboard UI Structure

12. Build Phases (8 Phases)

13. Cost Projections

14. Security & Risk

15. Estimated Timeline

# 1. Platform Vision

OpenClaw is a unified AI operations platform that consolidates content creation, social media management, AI agent orchestration, task management, and analytics into a single top-grade dashboard running on one Windows machine.

You give commands to Claude (via the dashboard chat or Telegram), and Claude delegates to specialized agents that create content, generate images and video, post to social media, monitor engagement, and report back. Every generated asset is archived with its full creation history, viewable anytime.

### Core Principles

- Zero GPU dependency: All image and video generation runs through Gemini API (Nano Banana + Veo 3.1). No local GPU needed for content creation. ComfyUI is eliminated.

- Single machine: Everything on one Windows PC. No iMac, no SSH, no Tailscale, no split architecture.

- Built-in Creation Studio: Replaces ComfyUI with a purpose-built pipeline viewer inside the dashboard. See every generation step with live previews.

- Browser-native social media: Claude Code Chrome automation for posting. No platform API keys needed.

- Multi-model routing: Claude for creative work, Qwen for volume tasks, Gemini for media generation. Right model for the right job.

- Full audit trail: Every generated asset stored with its prompt, model, settings, and output. Browse the archive months later and see exactly how every piece was made.

- Remote control: Chat with Claude via Dashboard or Telegram. Approve content from your phone.

# 2. Key Decisions (What Changed & Why)

This section documents the architectural decisions made during the planning process and the reasoning behind each one.

| Decision | Before | After | Why |
| --- | --- | --- | --- |
| Image generation | SDXL on local GPU (ComfyUI) | Gemini Nano Banana 2 (API) | No GPU needed. 500 free images/day. Better quality. Built-in character consistency. |
| Video generation | Wan 2.1 on local GPU (ComfyUI) | Gemini Veo 3.1 (API) | No GPU needed. 1080p/4K output. Native audio. First/last frame support. Character refs. |
| Character consistency | IP-Adapter + CLIP (GPU) | Gemini reference images (API) | Up to 4 character refs + 10 object refs per image. Veo supports 3 refs for video. No adapter needed. |
| ComfyUI | Docker container on port 8188 | Eliminated entirely | All generation moved to API. No nodes, no VRAM conflicts, no Docker overhead. |
| Pipeline viewer | Separate ComfyUI interface | Built-in Creation Studio | Purpose-built for the workflow. Shows prompts, previews, costs. Lives inside the dashboard. |
| Face consistency (video) | Not available with Wan 2.1 | Veo 3.1 Ingredients to Video | Upload character refs, Veo maintains identity across frames. First/last frame interpolation. |
| Language models | Claude Opus + Sonnet + Qwen | Claude Sonnet + Qwen only | Sonnet is good enough for all creative tasks. Opus added later if needed. Simpler routing. |
| Music generation | MusicGen Small (local) | Royalty-free tracks (for now) | One less model to manage. Add MusicGen or Gemini music later. |
| Architecture | iMac + Windows split via Tailscale | Single Windows machine | No network complexity. Everything local. Docker for DB and Redis only. |
| Remote control | Dashboard only | Dashboard + Telegram bot | Approve content from phone. Send commands on the go. |
| Quality control | No system | Human-in-the-loop + AI reviewer | Pipeline pauses before publish. You approve or Claude reviews. Bad content never goes live. |

# 3. The 6 Models (Final Stack)

Down from 11 models to 6. Zero local GPU dependency for content creation.

| # | Model | Type | Runs On | Purpose | Cost |
| --- | --- | --- | --- | --- | --- |
| 1 | Claude Sonnet 4.6 | Language (API) | Anthropic cloud | Scripts, posts, replies, captions, commands, quality review | ~$0.02/task |
| 2 | Qwen 2.5 | Language (local/API) | Ollama (CPU) or API | Mention scanning, sentiment, trending topics, triage, scheduling | ~$0.001/task |
| 3 | Gemini Nano Banana 2 | Image gen (API) | Google cloud | All image generation. Character portraits, scene composition, thumbnails | ~$0.002/image |
| 4 | Gemini Veo 3.1 | Video gen (API) | Google cloud | All video generation. First/last frame. Character refs. Native audio. 9:16 vertical | $0.10–$0.40/sec |
| 5 | edge-tts | TTS (local) | CPU (Windows) | Voiceover generation. Microsoft voices. Free, fast, proven | Free |
| 6 | FFmpeg | Tool (local) | CPU (Windows) | Video assembly. Combines clips + voiceover + music into final output | Free |

|  | What About Your GPU? Your RTX card is now completely free. You can use it to run Qwen 2.5 locally via Ollama (faster than CPU), or for future additions like local image generation as a fallback if Gemini API is down. |
| --- | --- |

# 4. System Architecture

Four layers, all on one Windows machine. The only external dependencies are API calls to Anthropic (Claude) and Google (Gemini).

┌──────────────────────────────────────────────────────────┐

│  LAYER 1: DASHBOARD (Next.js)                            │

│  Creation Studio | Social Media | Chat | Tasks           │

│  Agents | Archive | Browser | Routing | Analytics        │

│  + Telegram Bot (remote control)                         │

└────────────────────────────┴─────────────────────────────┘

│ REST + WebSocket + SSE

┌────────────────────────────┬─────────────────────────────┐

│  LAYER 2: ORCHESTRATOR          │  MODEL ROUTER              │

│  EventBus (SSE broadcasting)    │  Claude Sonnet → Creative   │

│  Task Queue (BullMQ + Redis)    │  Qwen 2.5 → Volume tasks    │

│  Scheduler (cron jobs)          │  Nano Banana → Images       │

│  Agent Lifecycle Manager        │  Veo 3.1 → Video            │

│  Bridge (agent communication)   │  edge-tts → Audio           │

└────────────────────────────┴─────────────────────────────┘

│                              │

┌─────────┴─────────┐    ┌─────────┴──────────┐

│  LAYER 3: APIs       │    │  LAYER 3: BROWSER    │

│                      │    │                      │

│  Gemini API          │    │  Claude Code +       │

│  → Nano Banana 2     │    │  Chrome Extension    │

│  → Veo 3.1           │    │                      │

│  Anthropic API       │    │  Tab per platform    │

│  → Claude Sonnet     │    │  Login state shared  │

│  edge-tts (local)    │    │  CAPTCHA pause       │

│  FFmpeg (local)      │    │                      │

└──────────────────────┘    └──────────────────────┘

┌──────────────────────────────────────────────────────────┐

│  LAYER 4: STORAGE                                        │

│  PostgreSQL (Docker) — 22 tables                          │

│  Redis (Docker) — task queue + caching                    │

│  /content-archive/ — all generated assets + metadata      │

└──────────────────────────────────────────────────────────┘

# 5. Hardware & Infrastructure

| Component | Spec | Role in Platform |
| --- | --- | --- |
| CPU | AMD Ryzen AI 9 HX | Runs Next.js, API server, FFmpeg, edge-tts, Qwen (via Ollama). Handles everything. |
| GPU | NVIDIA RTX (8GB VRAM) | Optional: run Qwen locally via Ollama for faster scanning. NOT needed for content creation. |
| RAM | 16–32GB (assumed) | Next.js + Docker (PostgreSQL + Redis) + browser sessions. |
| Storage | ~1TB | Content archive grows over time. Plan for external backup. |
| Docker Desktop | Running (from screenshot) | PostgreSQL + Redis only. ComfyUI and Ollama containers optional. |
| Chrome | Google Chrome + Claude in Chrome ext v1.0.36+ | Social media automation. Claude Code controls real browser tabs. |

|  | Infrastructure Simplification Docker now only runs PostgreSQL and Redis. That’s it. No ComfyUI container, no model downloads, no VRAM management. The Ollama container is optional (only if you want Qwen running locally instead of via API). |
| --- | --- |

# 7. The Content Creation Technique

This technique is adapted from a proven 3-phase workflow used by professional AI content creators. The original uses Freepik Spaces + Kling AI. We replicate it entirely within the Gemini ecosystem.

## Phase 1: Casting the Talent (Character Foundation)

Tool: Gemini Nano Banana 2

- Claude writes a detailed character prompt: facial features, clothing, accessories, lighting style, pose.

- Nano Banana generates the base character portrait. This becomes the “ground truth” reference image.

- Multiple variations generated. You (or Claude reviewer) picks the best one.

- Reference image saved to your Character Library in the database + file archive.

- This character can now be used across unlimited future content pieces.

## Phase 2: Building the Digital Set (Scene Composition)

Tool: Gemini Nano Banana 2 with reference images

- Claude writes scene prompts: “same character, now in a neon-lit gaming setup” or “now walking through a busy city.”

- Nano Banana receives the character reference image(s) + the new scene prompt.

- It generates a unified scene where the character’s identity is preserved but placed in the new environment.

- Up to 4 character consistency images + 10 object fidelity images per generation.

- Generate first frame AND last frame for the video step.

## Phase 3: Rolling the Camera (Video Generation)

Tool: Gemini Veo 3.1 with first/last frame + reference images

- Veo 3.1 receives: first frame image + last frame image + motion prompt.

- It interpolates fluid motion between the two frames, maintaining character identity throughout.

- Up to 3 character reference images for additional consistency.

- Native 9:16 vertical format for TikTok/Shorts. Also 16:9 for YouTube.

- 8-second clips with native synchronized audio (dialogue, sound effects).

- Scene Extension: chain clips together by generating from the last frame of the previous clip. Build 30–60 second videos.

## Phase 4: Voice & Assembly

Tools: edge-tts + FFmpeg

- edge-tts generates voiceover from the script. Multiple voice options.

- FFmpeg combines: video clips + voiceover + background music (royalty-free) into final output.

- Output saved to archive with full metadata.

|  | The Key Insight This technique works for ANY niche. The characters and scenes are just data in your library. Create “Nova the robot” for tech content, “Chef Marco” for food content, “Luna the traveler” for travel content. Same pipeline, different characters. |
| --- | --- |

# 8. Character Consistency System

No LoRA. No IP-Adapter. No training. Character consistency is handled entirely by Gemini’s native reference image system.

### How It Works

- You create a character once: name, description, style prompt, and 1–4 reference images.

- Reference images are stored in /content-archive/characters/{character-id}/.

- When generating any content featuring that character, the system automatically attaches the reference images to the Gemini API call.

- Gemini’s character consistency mode ensures the face, clothing, and style stay the same across all generations.

- For video: Veo 3.1 accepts up to 3 reference images per video, maintaining identity across all frames.

### Character Library

| Field | Purpose | Example |
| --- | --- | --- |
| name | Character’s display name | Nova |
| description | Detailed appearance description | Female robot, blue LED eyes, silver metallic skin, sleek design |
| style_prompt | Consistent style keywords appended to every prompt | cyberpunk, cinematic lighting, hyper-realistic, 8K |
| reference_images[] | 1–4 base portraits (different angles) | nova_front.png, nova_side.png, nova_3quarter.png |
| niche | Content category this character belongs to | Tech / AI |

|  | Honest Limitation Gemini’s character consistency is good but not perfect. Profile and three-quarter views can drift. Always generate multiple variations and pick the best. The human-in-the-loop approval step catches these issues before publishing. |
| --- | --- |

# 9. Quality Control & Approval Flow

Three tiers of quality control. Start with Tier 2 (recommended) and relax to Tier 3 once you trust the outputs.

### Tier 1: Fully Manual (Safest)

- Every generation step pauses for your approval.

- You see the output in the Creation Studio and tap Approve or Regenerate.

- Slowest but gives you total control. Good for first week of operation.

### Tier 2: Human-in-the-Loop (Recommended)

- Pipeline runs all steps automatically but pauses BEFORE publishing.

- You receive a preview via Dashboard or Telegram: image, video, caption, scheduled platforms.

- You tap Approve, Edit, or Reject from your phone.

- Rejected items go back to the relevant stage for regeneration.

### Tier 3: AI Reviewer (Autonomous)

- After each generation step, a separate Claude call reviews the output.

- Checks: Does the image match the prompt? Is the character consistent? Is the caption appropriate? Is the video smooth?

- Scores each output 1–10. Below threshold (e.g., 7) triggers regeneration.

- Only items that fail AI review get flagged for human attention.

- Everything else publishes automatically.

You (Telegram/Dashboard)

│

│  “Create a TikTok about AI agents”

▼

Claude (Command Center)

│

├── Creates content item

├── Writes script + prompts

├── Triggers image gen (Nano Banana)

├── Triggers video gen (Veo 3.1)

├── Generates voiceover (edge-tts)

├── Assembles final video (FFmpeg)

│

▼

Quality Gate

│

├── Tier 1: You approve every step

├── Tier 2: You approve final output only  ← RECOMMENDED

├── Tier 3: Claude reviews, you see flagged items only

│

▼

Chrome Automation posts to platforms

# 10. Database Schema (22 Tables)

All tables in a single PostgreSQL database running in Docker. Organized by module.

| Table | Module | Purpose |
| --- | --- | --- |
| agents | Agent Fleet | Agent definitions, status, config, personality/soul |
| agent_logs | Agent Fleet | Every action by every agent (audit trail) |
| content_items | Creation Studio | Each content piece through the pipeline |
| content_assets | Creation Studio + Archive | Every generated file (image, video, audio, script) |
| pipeline_runs | Creation Studio | Execution log per pipeline stage with previews |
| characters | Creation Studio | Character library: name, refs, style prompts |
| platforms | Social Media | Connected social accounts + metrics |
| social_posts | Social Media | Posts scheduled/published to platforms |
| mentions | Social Media | Incoming mentions, DMs, comments |
| conversations | Chat | Chat sessions with AI models |
| messages | Chat | Individual messages in conversations |
| tasks | Tasks | Human and agent tasks with priorities + dependencies |
| schedules | Scheduled Tasks | Recurring automation definitions (cron) |
| schedule_runs | Scheduled Tasks | Execution history for each schedule |
| browser_sessions | Browser Monitor | Chrome tab state, actions, screenshots |
| model_routes | Model Routing | Task-to-model assignment rules (editable) |
| model_usage_log | LLM Observatory | Every AI call: model, tokens, cost, latency |
| obs_traces | LLM Observatory | Request-response traces with spans |
| obs_spans | LLM Observatory | Individual spans within traces (LLM, tool, retrieval) |
| analytics_snapshots | Analytics | Periodic metric captures |
| activity_log | Global | System-wide real-time event feed |
| settings | Global | Platform config, API keys, preferences (KV store) |

# 12. Build Phases (8 Phases)

Each phase produces something working. Test it, confirm it, then move on.

|  | Golden Rule Get one thing working end-to-end before adding the next. A working Phase 1 is worth more than a half-built Phase 5. |
| --- | --- |

## Phase 1: Foundation Shell (Days 1–5)

Deliverable: Next.js app + PostgreSQL + Redis in Docker. Dashboard shell with sidebar, navigation, and empty module pages.

- Next.js 14 project with Tailwind CSS + shadcn/ui.

- Docker Compose: Next.js + PostgreSQL + Redis.

- Create all 22 database tables (schema ready, data empty).

- Sidebar navigation with all 10 module pages (empty shells).

- Overview page with placeholder KPI cards.

- Settings page with API key configuration (Claude, Gemini, Telegram).

## Phase 2: Agent Fleet + Live Feed + Activity Log (Days 6–8)

Deliverable: Agents defined, status tracking, real-time event feed via SSE.

- Seed agents table with all agents (Ideator, Writer, Designer, Filmmaker, Editor, Social Bot, Engage Bot, Scanner).

- Agent Fleet page: list with status, current task, metrics.

- Live Feed with Server-Sent Events: real-time activity stream.

- Agent heartbeat system: auto-offline after inactivity.

- Wire Overview page KPIs to real data.

## Phase 3: Creation Studio (Days 9–18)

Deliverable: Full content pipeline with Gemini API, character library, pipeline viewer, content archive.

- Build Creation Studio page with Kanban board (Ideas → Script → Image → Video → Voice → Assembly → Published).

- Character Library: create/edit characters with reference images.

- Stage 1–2: Claude writes ideas + scripts.

- Stage 3: Gemini Nano Banana generates images with character refs.

- Stage 4: Gemini Veo 3.1 generates video with first/last frame + character refs.

- Stage 5: edge-tts voiceover.

- Stage 6: FFmpeg assembly.

- Pipeline viewer: live execution with output previews at each step.

- Content archive: files saved to /content-archive/{id}/ with metadata JSON.

- Quality Gate: pause before publish, preview in dashboard.

## Phase 4: Chat & Command Center (Days 19–22)

Deliverable: Chat with Claude + Qwen. Natural language commands trigger platform actions.

- Chat UI with conversation list + message thread.

- Connect Claude API and Ollama (Qwen).

- Command mode: “Create a TikTok about X” → triggers Creation Studio pipeline.

- Telegram bot: forward messages to Claude, receive previews, approve content.

## Phase 5: Social Media Automation (Days 23–32)

Deliverable: Chrome automation for posting + monitoring across all platforms.

- Claude Code + Chrome Extension setup on Windows.

- Per-platform browser scripts (start with Twitter/X, then expand).

- Social Media page: platform cards, post queue, engagement feed.

- Connect Creation Studio output → scheduled post → Chrome posts it.

- Mention scanner (Qwen) + auto-reply system (Claude).

- Rate limiting per platform (natural timing patterns).

## Phase 6: Tasks + Schedules (Days 33–37)

Deliverable: Task manager + scheduled automation via BullMQ.

- Task Manager: Kanban + list view. Subtasks, priorities, assignees.

- Scheduled Tasks: visual builder. Daily posts, nightly trend scans, weekly reports.

- BullMQ cron execution. Link tasks to automation triggers.

## Phase 7: Model Routing + LLM Observatory + Browser Monitor (Days 38–41)

Deliverable: Full observability: traces, spans, costs, routing config, Chrome session viewer.

- Model Routing page: editable routing table + live metrics.

- LLM Observatory: traces with spans (from Mission Control’s design). Cost tracking.

- Browser Sessions page: tab list, status, connection health.

- Token dashboard: usage by model/agent, daily trends.

## Phase 8: Analytics + Archive Browser + Polish (Days 42–47)

Deliverable: Analytics dashboards, archive browser, WebSocket real-time updates, polish.

- Analytics page: follower growth, engagement trends, content output, AI costs.

- Archive Browser: grid/list view with search, filters, full audit trail per item.

- WebSocket real-time updates across all modules.

- Command palette (Cmd+K search) for quick navigation.

- Notifications system.

- Error handling, loading states, responsive design.

# 13. Cost Projections

Estimated costs at moderate usage: ~20 content pieces/day, ~500 mention scans, ~100 replies.

| Item | Daily Usage | Unit Cost | Daily Cost | Monthly Cost |
| --- | --- | --- | --- | --- |
| Claude Sonnet (scripts, replies, review) | ~150 calls | ~$0.02/call | ~$3.00 | ~$90 |
| Qwen 2.5 (scanning, sentiment) | ~600 calls | ~$0.001/call | ~$0.60 | ~$18 |
| Gemini Nano Banana (images) | ~60 images | ~$0.002/image | ~$0.12 | ~$3.60 |
| Gemini Veo 3.1 (video) | ~20 clips × 8s | ~$0.10–$0.40/sec | ~$16–$64 | ~$480–$1,920 |
| edge-tts (voiceover) | ~20 clips | Free | Free | Free |
| FFmpeg (assembly) | ~20 assemblies | Free | Free | Free |

|  | Cost Reality Check Video generation via Veo 3.1 is the biggest cost. At $0.10/sec for Veo Fast, 20 eight-second clips/day = ~$16/day (~$480/month). At $0.40/sec for Veo Standard 4K, it’s ~$64/day (~$1,920/month). Start with Veo Fast for drafts and only use Standard for final publishes. Total estimated monthly cost: $600–$2,000 depending on video quality and volume. |
| --- | --- |

# 14. Security & Risk

### Platform Risk

- Social platforms ban automated accounts. Use randomized 2–15 minute delays between posts.

- Never post identical content across platforms simultaneously. Vary wording and timing.

- Ramp up new accounts gradually over 2–4 weeks.

- The human-in-the-loop approval catches inappropriate content before it goes live.

### API Security

- All API keys in environment variables (.env), never in code or database.

- Dashboard is localhost-only by default. Add auth if exposed to network.

- Telegram bot uses webhook with secret token for verification.

### Browser Security

- Claude Code shares your Chrome login state. Only grant permissions to platforms you automate.

- Never use browser automation for financial transactions or sensitive data.

- Monitor Chrome sessions via the Browser Monitor dashboard page.

### Data Security

- Content archive is on local disk. Set up automated backups (daily to external drive or cloud).

- PostgreSQL should have a password even for local Docker.

- Conversation history may contain sensitive commands. Consider encryption at rest.

# 15. Estimated Timeline

Assuming part-time work (3–4 hours/day) alongside your day job.

| Phase | Days | Deliverable | Week |
| --- | --- | --- | --- |
| Phase 1: Foundation | 5 | Dashboard shell + DB + Docker + navigation | Week 1 |
| Phase 2: Agents + Feed | 3 | Agent fleet + live activity feed + SSE | Week 1–2 |
| Phase 3: Creation Studio | 10 | Full pipeline + Gemini + character library + archive | Week 2–4 |
| Phase 4: Chat + Telegram | 4 | AI chat + command mode + Telegram bot | Week 4–5 |
| Phase 5: Social Media | 10 | Chrome automation + all platforms + mentions | Week 5–7 |
| Phase 6: Tasks + Schedules | 5 | Task manager + cron system + BullMQ | Week 7–8 |
| Phase 7: Observatory + Routing | 4 | LLM traces + model routing + browser monitor | Week 8–9 |
| Phase 8: Analytics + Polish | 6 | Analytics + archive browser + real-time + polish | Week 9–10 |

|  | Total: ~47 days part-time (10 weeks) With focused full-time effort, could compress to 25–30 days (5–6 weeks). Phase 1 is day one. Start there. Every phase after that builds on working software. |
| --- | --- |

|  | Final Note Bobby, you’ve already built the hardest version of this once on Mission Control. That was split across two machines, with SSH tunnels, GPU management, and manual ComfyUI workflows. This time it’s simpler: one machine, API-based generation, purpose-built UI. You know the territory. This document is the map. Let’s build it. |
| --- | --- |

End of Document  ·  OpenClaw Platform  ·  Version 3.0 Final